PROJECT REPORT

Bob — Personal AI Assistant

Current build status and scope, as of this development phase

# 1. The Idea

Bob is a personal AI assistant, modeled loosely on the “JARVIS” concept — an assistant that is always available, remembers the user's data and conversations across sessions, and can eventually take real actions on the user's behalf (not just chat).

The long-term vision has three layers:

- A central brain (“headquarters”) — a backend server that holds the AI logic, memory, and file storage, and is always online.

- Multiple thin clients — a laptop app, an Android app, and a web dashboard — that all connect to the same headquarters, so the assistant feels the same and remembers the same things no matter which device is used.

- Action-taking ability — eventually, the assistant should be able to operate the device itself (open apps, send messages, control the screen) rather than only replying in text or voice.

# 2. What This Phase Covers

Before building any device client (laptop app, Android app, floating overlay, voice wake-word, or screen automation), the priority was to get the headquarters — the backend — properly structured, secure, and working end-to-end. This phase is scoped strictly to that backend.

This backend is the foundation every future client will plug into. Nothing about the clients changes this backend later; they simply call it.

# 3. What Has Been Built So Far

| Component | Status | Notes |
| --- | --- | --- |
| LLM routing (OpenRouter) | DONE | Central service that sends messages to the chosen model and returns a reply. Model can be swapped per request. |
| Chat memory (Firestore) | DONE | Each user's sessions and messages are saved and retrievable — persists across logins and devices. |
| Long-term facts memory | DONE | Basic version — facts can be manually added, stored, and injected into every conversation as context. Automatic fact-extraction from conversation is not yet built. |
| User authentication | DONE | Every request is verified against a Firebase login token, so data is isolated per user. |
| File / image / video storage | DONE | Uploads are sent to Cloudinary and recorded per user; supports images, videos, and general files. |
| API structure (routes) | DONE | Chat, sessions, memory/facts, and files are separated into clean, independent API endpoints. |
| Deployment configuration | DONE | Ready to deploy to Vercel as a serverless application; environment variable template provided. |
| Setup documentation | DONE | Step-by-step guide for creating the OpenRouter, Firebase, and Cloudinary accounts and connecting them. |

# 4. What Is Deliberately Not Built Yet

These are out of scope for this phase by design — they depend on the backend above being stable first.

| Component | Status | Notes |
| --- | --- | --- |
| Laptop client / app | NOT STARTED | No desktop app or floating widget yet. |
| Android client / app | NOT STARTED | No mobile app yet — this will call the same backend APIs. |
| Floating overlay UI | NOT STARTED | The always-visible icon on screen, on either device. |
| Wake word / continuous voice | NOT STARTED | Voice exists only as a manual mic-button test in the earlier prototype, not in this backend. |
| Screen vision / automation | NOT STARTED | Reading the screen and clicking/tapping on the user's behalf. |
| Automatic fact extraction | PARTIAL | Facts can be stored, but the assistant does not yet automatically detect and save new facts from conversation on its own. |
| Frontend connected to this backend | NOT STARTED | The earlier prototype UI still talks to OpenRouter directly; it needs to be rewired to call this backend instead. |

# 5. Why This Order Was Chosen

- Building a floating overlay or Android app before the backend was stable would mean rebuilding the client every time the memory or auth logic changed underneath it.

- Getting authentication and per-user data isolation right early avoids a security rework later, once real personal data (chats, files) is already stored.

- Keeping API keys only on the server (never in a browser or app) was only possible once a real backend existed — this was not true in the very first prototype.

# 6. Immediate Next Steps

- Rewire the existing web prototype to call this backend's API instead of OpenRouter directly (so file uploads and facts persist properly through Cloudinary and Firestore).

- Deploy the backend to Vercel and confirm it works live with real Firebase and Cloudinary accounts.

- Only after the above is confirmed stable: begin the Android client, followed by wake-word voice and screen automation.

End of report.